LearOne

Jarvis-Style AI Educator

Full Build Roadmap

Stack: Java Spring Boot  |  React.js  |  PostgreSQL (Supabase Free)  |  Redis (Upstash Free)

Built with Claude Code  |  Zero-Cost Infrastructure

# The Vision

LearOne is a persistent, interactive, multimodal AI educator — not a chatbot, not a static course platform. It is a dynamic, context-aware instructor that adapts to the learner's pace, background, and goals. It remembers your progress, builds a personalized curriculum, and evolves with your knowledge.

| Why | Academic CS was designed to follow a curriculum — not to produce engineers who ship production systems. LearOne fixes that. |
| --- | --- |

| How | One unified AI that understands your background, remembers your progress, builds a personalized curriculum, and teaches visually, interactively, and intelligently. |
| --- | --- |

| Free | Every infrastructure component in this build is free at the tier we need: Supabase (PostgreSQL), Upstash (Redis), Render/Railway (backend hosting), Vercel (frontend). |
| --- | --- |

# Technology Stack

| Layer | Technology | Free Tier / Notes |
| --- | --- | --- |
| Backend | Java 21 + Spring Boot 3 | Open source — runs anywhere |
| Frontend | React.js + Vite | Open source — deploy free on Vercel |
| Database | PostgreSQL via Supabase | Free tier: 500MB, 2 projects |
| Cache / Queue | Redis via Upstash | Free tier: 10k commands/day |
| AI Model | Claude API (Anthropic) | Pay-per-token; free credits available |
| Auth | Spring Security + JWT | No third-party cost |
| File Storage | Supabase Storage | 1GB free on Supabase |
| Backend Host | Render or Railway | Free tier available; 512MB RAM |
| Frontend Host | Vercel | Free tier — unlimited deploys |
| CI/CD | GitHub Actions | Free for public/private repos |

# Master Roadmap Overview

LearOne is built in 6 phases. Each phase builds on the previous. Phases 0 and 1 are detailed in full below. Phases 2-5 are outlined for planning context.

| Phase | Title | Duration | Key Output | Detail |
| --- | --- | --- | --- | --- |
| Phase 0 | Foundation & Dev Environment | 1–2 weeks | Project skeleton, DB, auth working locally | Full |
| Phase 1 | Core AI Teaching Loop | 2–3 weeks | Working AI chat with memory & curriculum | Full |
| Phase 2 | Multimodal Learning Engine | 3–4 weeks | Diagrams, quizzes, code execution | Overview |
| Phase 3 | Persistent Memory & Progress | 2–3 weeks | Vector memory, learning graph, spaced rep | Overview |
| Phase 4 | Polish & Production | 2–3 weeks | UI polish, error handling, perf optimization | Overview |
| Phase 5 | Advanced Features | Ongoing | Voice, multi-device, teacher personas | Overview |

PHASE 0 Foundation & Dev Environment Estimated Duration: 1–2 Weeks

Phase 0 is pure engineering infrastructure. No AI, no features — just making sure every component talks to every other component correctly. This is the phase where you set up the project structure Claude Code will build in.

| Goal | Have a runnable full-stack application: Spring Boot backend connected to PostgreSQL (Supabase), Redis (Upstash), with a React frontend, JWT auth, and a clean Git repo ready for Claude Code to work in. |
| --- | --- |

## Phase 0 — Subphases

0.1 Monorepo & Project Scaffold Goal: Create the foundational folder structure and initialize all tooling before writing a single line of application code. Tasks - Create GitHub repo: learone-app - Create monorepo structure: /backend (Spring Boot), /frontend (React), /docs, /scripts - Initialize Spring Boot 3 project via Spring Initializr: Web, Security, JPA, Redis, Lombok, Validation, DevTools - Initialize React + Vite frontend with TypeScript - Add .gitignore, README, and .env.example files - Commit initial scaffold and push to GitHub - Set up Claude Code to point at the repo root Deliverables - GitHub repo with /backend and /frontend directories - Spring Boot app that starts without errors (main class only) - React app that renders a blank page - README with setup instructions

0.2 Database Setup — PostgreSQL via Supabase Goal: Provision a free PostgreSQL database and connect the Spring Boot backend to it using JPA. Tasks - Create a Supabase account and new project (free tier) - Copy the connection string from Supabase dashboard - Add Spring Data JPA + PostgreSQL driver dependency to pom.xml - Configure application.properties: datasource URL, username, password, hibernate DDL auto - Create the first JPA entity: User (id, email, passwordHash, createdAt) - Run the app and verify the users table is auto-created in Supabase - Store DB credentials in .env file, never hardcode them - Add Flyway for database migrations (add to pom.xml, create V1__init.sql) Deliverables - Supabase project live with users table - Spring Boot connects to Supabase on startup with zero errors - Flyway migration V1 runs successfully - No credentials committed to Git

0.3 Cache & Queue Setup — Redis via Upstash Goal: Provision a free Redis instance for session caching, rate limiting, and future message queuing. Tasks - Create an Upstash account and new Redis database (free tier) - Copy the Upstash Redis URL and token - Add Spring Data Redis + Lettuce dependency to pom.xml - Configure application.properties: spring.redis.url with Upstash TLS URL - Write a simple RedisService bean with get/set/expire methods - Write a smoke test: on app startup, SET a key and GET it back, log result - Verify connection works end-to-end from local machine to Upstash Deliverables - Upstash Redis instance running - Spring Boot successfully writes and reads from Redis on startup - RedisService bean available for injection across the app

0.4 Authentication — JWT + Spring Security Goal: Implement register/login endpoints with JWT token issuance. This is the security backbone of the entire app. Tasks - Add Spring Security + JJWT library to pom.xml - Create UserRepository (Spring Data JPA) - Create AuthController with POST /api/auth/register and POST /api/auth/login - Implement UserDetailsService to load user by email - Implement JwtTokenProvider: generateToken, validateToken, extractEmail methods - Implement JwtAuthenticationFilter to intercept requests and validate Bearer tokens - Configure SecurityFilterChain: permit /api/auth/**, require auth for everything else - Add BCryptPasswordEncoder bean for password hashing - Test with Postman or curl: register → login → get token → use token on protected route - Store JWT secret in .env, load via @Value Deliverables - POST /api/auth/register creates a user in Supabase - POST /api/auth/login returns a valid JWT - GET /api/user/me returns user info when JWT is provided - GET /api/user/me returns 401 without JWT

0.5 React Frontend — Auth UI & API Client Goal: Build the login/register screens and connect the React frontend to the Spring Boot backend. Tasks - Install Axios for HTTP requests, React Router for navigation - Create AuthContext with login(), logout(), user state - Build LoginPage component with email + password form - Build RegisterPage component - Create api.js Axios instance with base URL from .env and JWT interceptor (attaches token to every request) - Wire up Login/Register to call backend endpoints - On successful login, store JWT in memory (not localStorage) and set AuthContext user - Create a ProtectedRoute component that redirects to /login if not authenticated - Create a basic DashboardPage (just a placeholder with Logout button) - Test full flow: register → login → see dashboard → logout Deliverables - React app runs on localhost:5173 - Register and Login work end-to-end with the Spring Boot backend - JWT stored securely in React state (in-memory) - Protected routes redirect unauthenticated users to /login

0.6 Dev Tooling & CI/CD Goal: Wire up GitHub Actions for automated builds and tests so every push is validated automatically. Tasks - Add GitHub Actions workflow: .github/workflows/backend-ci.yml - CI steps: checkout, set up JDK 21, run mvn test, build JAR - Add GitHub Actions workflow: .github/workflows/frontend-ci.yml - CI steps: checkout, set up Node, npm install, npm run build - Add test secrets (DB URL, JWT secret, Redis URL) to GitHub repo secrets - Write at minimum 2 integration tests for auth endpoints using @SpringBootTest - Verify both CI pipelines pass on a push to main - Set up Render or Railway free tier to auto-deploy the Spring Boot JAR from main branch - Set up Vercel to auto-deploy the React app from main branch Deliverables - Both GitHub Actions pipelines pass on every push - Backend deployed to Render/Railway free tier — accessible via public URL - Frontend deployed to Vercel — accessible via public URL - Full-stack app is live on the internet, even if it only does login/logout

PHASE 1 Core AI Teaching Loop Estimated Duration: 2–3 Weeks

Phase 1 is where LearOne becomes real. You integrate the Claude API, build the conversation engine, store chat history, and create the first version of the personalized curriculum generator. By the end of Phase 1, a user can log in, define a learning goal, and have a real AI conversation that remembers context within a session.

| Goal | A logged-in user can start a learning session, describe their goal, and receive intelligent, contextual AI responses from Claude — with session memory and a dynamically generated curriculum outline. |
| --- | --- |

## Phase 1 — Subphases

1.1 Anthropic Claude API Integration Goal: Integrate the Claude API into the Spring Boot backend as a reusable service. Tasks - Add Anthropic Java SDK or use RestTemplate/WebClient for raw API calls (SDK preferred if available, else use WebClient) - Create ClaudeService bean with a sendMessage(List<Message> history, String systemPrompt) method - Handle API key via application.properties from environment variable ANTHROPIC_API_KEY - Add the API key to .env locally and to Render/Railway environment variables - Implement basic retry logic: if Claude returns 529 (overloaded), retry up to 3 times with exponential backoff - Write a unit test: mock the API call, verify ClaudeService parses the response correctly - Test with a hardcoded message: send 'Explain recursion in one sentence' and log the response Deliverables - ClaudeService bean sends messages to Claude API and returns text response - API key is loaded from environment — never hardcoded - Unit test passes - A hardcoded test call returns a real Claude response in the logs

1.2 Chat Data Model & Session Management Goal: Design and implement the database schema for learning sessions and chat messages. Tasks - Create Flyway migration V2: learning_sessions table (id, userId, title, learningGoal, status, createdAt) - Create Flyway migration V3: chat_messages table (id, sessionId, role [USER/ASSISTANT/SYSTEM], content TEXT, tokenCount, createdAt) - Create LearningSession JPA entity and LearningSessionRepository - Create ChatMessage JPA entity and ChatMessageRepository - Create LearningSessionService with: createSession(userId, goal), addMessage(sessionId, role, content), getSessionHistory(sessionId) - Create LearningSessionController with: POST /api/sessions (create), GET /api/sessions (list), GET /api/sessions/{id}/messages - Ensure all endpoints are protected — users can only access their own sessions (check userId matches JWT) - Write Flyway migration for indexes on sessionId and userId foreign keys Deliverables - Supabase has learning_sessions and chat_messages tables - POST /api/sessions creates a new session for the authenticated user - GET /api/sessions/{id}/messages returns the full conversation history - Authorization enforced — users cannot access other users' sessions

1.3 AI Conversation Engine Goal: Build the core endpoint that takes a user message, loads conversation history, calls Claude with full context, and saves the response. Tasks - Create POST /api/sessions/{id}/chat endpoint in ChatController - On each request: load full session history from DB, convert to Claude message format - Build the system prompt dynamically: include user's learning goal, background, current progress, and teaching instructions - Call ClaudeService.sendMessage() with history + system prompt - Save the user message and Claude's response to chat_messages table - Return Claude's response to the frontend - Implement context window management: if history exceeds ~4000 tokens, summarize older messages and use the summary instead of the raw history (use Claude to generate the summary) - Add a rate limiter per userId using Redis: max 30 messages per hour to prevent abuse Deliverables - POST /api/sessions/{id}/chat accepts a user message and returns Claude's response - Full conversation context is sent to Claude on every turn - Messages are persisted to Supabase - Rate limiting works: after 30 messages in an hour, returns HTTP 429 - Context window management tested with a 20+ message conversation

1.4 System Prompt Engineering Goal: Design the master system prompt that makes Claude behave as LearOne — a real educator, not a generic chatbot. Tasks - Write the LearOne system prompt with these sections: Role definition (you are LearOne, a Jarvis-style AI educator), Teaching principles (adjust complexity, give analogies, use examples, check understanding), Context block (user's name, goal, background, current topic), Response format instructions (use markdown, be structured, end with a follow-up question or check-in), Boundaries (stay on the learning topic, redirect off-topic questions gently) - Add a PromptBuilder service that constructs the final system prompt by injecting user-specific data - Test the prompt with several learning domains: backend engineering, machine learning, math - Iterate on the prompt until Claude consistently responds as a structured educator - Store the base prompt template in application.properties or a config file (not hardcoded in Java) Deliverables - Claude consistently responds in educator mode across different topics - System prompt is parameterized and built dynamically per user session - Prompt template is version-controlled and easy to update

1.5 Curriculum Generator Goal: After a user defines their learning goal, LearOne automatically generates a personalized curriculum outline. Tasks - Create POST /api/sessions/{id}/curriculum endpoint - On call: send a one-shot prompt to Claude with the user's goal and background: 'Generate a step-by-step curriculum for a learner who wants to [goal] starting from [background]. Return JSON: { title, phases: [{name, topics: []}] }' - Parse Claude's JSON response and store it in a new Flyway table: curricula (id, sessionId, content JSONB, generatedAt) - Return the curriculum to the frontend - Auto-trigger curriculum generation when a new session is created (async, using Spring @Async) - Add GET /api/sessions/{id}/curriculum to retrieve the saved curriculum - Add curriculum context to the system prompt so Claude always knows what's been covered Deliverables - POST /api/sessions creates a session AND asynchronously generates a curriculum - GET /api/sessions/{id}/curriculum returns a structured JSON curriculum - Curriculum is stored in Supabase curricula table - Claude's responses reference the curriculum path

1.6 React Chat Interface Goal: Build the actual chat UI that learners interact with — clean, functional, and connected to the backend. Tasks - Create ChatPage component: left sidebar (sessions list), right main panel (chat window) - Implement message list rendering: user messages right-aligned, AI messages left-aligned, markdown rendering for AI responses (use react-markdown library) - Implement text input with send button and keyboard shortcut (Enter to send) - Show typing indicator while waiting for Claude's response - Implement POST /api/sessions/{id}/chat call with loading state - Implement session creation flow: modal asking for learning goal, then creates session and redirects to chat - Display curriculum panel: collapsible sidebar showing the generated curriculum outline - Handle errors gracefully: show user-friendly message if API call fails - Auto-scroll to latest message Deliverables - Learner can create a new session by entering a learning goal - Chat UI renders AI responses with markdown formatting - Curriculum sidebar shows the generated learning path - Typing indicator displays while waiting for AI response - Full flow works: login → create session → define goal → chat with LearOne

1.7 End-to-End Testing & Phase 1 Completion Goal: Validate the entire Phase 1 build works together and deploy to production. Tasks - Manually test the full user journey end-to-end: register, login, create session, chat 10+ turns, view curriculum - Write Spring Boot integration test for the full chat flow - Write Cypress or Playwright E2E test: login → create session → send message → verify response appears - Performance check: ensure a chat response is returned within 10 seconds - Security check: verify a user cannot access another user's session - Deploy latest build to Render/Railway and Vercel - Share the live URL and have one real person try it Deliverables - Full end-to-end user journey works in production - Integration and E2E tests pass in CI - Live demo URL shared and validated by a real user - Phase 1 tagged in Git: git tag v0.1.0-phase1

# Phases 2–5: Overview

These phases are planned at the feature level. Detailed subphase breakdowns will be created at the start of each phase using the same format as Phases 0 and 1.

PHASE 2 Multimodal Learning Engine Estimated Duration: 3–4 Weeks

## Core Features

- Diagram & whiteboard generation: prompt Claude to produce Mermaid.js diagrams; render them in the React frontend

- Code execution sandbox: integrate Judge0 API (free tier) so learners can run code examples in-browser

- Interactive quizzes: Claude generates multiple-choice and short-answer questions; scoring and feedback stored in DB

- Syntax-highlighted code blocks in chat using react-syntax-highlighter

- 'Show me visually' intent detection: if the user asks for a visual explanation, auto-trigger diagram generation

- LaTeX math rendering using KaTeX for math-heavy topics

| Free Tools | Mermaid.js (open source), Judge0 free tier (100 submissions/day), KaTeX (open source), react-syntax-highlighter (open source) |
| --- | --- |

PHASE 3 Persistent Memory & Learning Graph Estimated Duration: 2–3 Weeks

## Core Features

- Vector memory: embed each chat message using a free embedding model (e.g. Cohere free tier or Supabase pgvector extension)

- Concept knowledge graph: store which concepts the learner has encountered, understood, and struggled with

- Spaced repetition engine: schedule review of weak concepts using SM-2 algorithm (pure Java implementation, no external service)

- Learning progress dashboard: visual progress tracker showing curriculum completion per session

- Cross-session memory: when starting a new session, inject a summary of past sessions into the system prompt

- 'Continue where you left off' feature: AI references and builds on previous sessions

| Free Tools | Supabase pgvector extension (free, included), Cohere free tier (1000 calls/month) for embeddings, or local embeddings via Spring AI |
| --- | --- |

PHASE 4 Polish & Production Readiness Estimated Duration: 2–3 Weeks

## Core Features

- UI/UX polish: dark mode, responsive design, smooth animations, loading skeletons

- Error handling: global error boundary in React, structured error responses from Spring Boot

- Performance: Redis caching for curriculum and session metadata, Spring Boot response compression

- Security hardening: CORS configuration, request size limits, input sanitization, SQL injection review

- Monitoring: add Spring Boot Actuator + free Grafana Cloud tier for basic metrics

- Onboarding flow: first-time user walkthrough with sample learning goals

- Email notifications: session recap emails using free tier of Resend or Mailgun

PHASE 5 Advanced Features Estimated Duration: Ongoing

## Planned Advanced Features

- Voice input/output: Web Speech API for voice questions, ElevenLabs free tier for AI voice responses

- Multi-teacher personalities: choose teaching style (Socratic, direct, coaching) via system prompt variants

- Project-based learning: AI guides the learner through a full coding project as part of the curriculum

- Multi-device continuity: push session state to Redis so learners can switch devices mid-session

- 'Teach me like I'm 5 → PhD' slider: real-time complexity adjustment

- Collaboration: share a session with another user (read-only or co-learning mode)

- Export: generate a PDF summary of a learning session with key concepts and quiz results

# Appendix: Free Tier Limits Reference

This table summarizes the free tier limits for every external service used in LearOne. Plan your usage against these limits during development.

| Service | Free Limit | What We Use It For | Upgrade Path |
| --- | --- | --- | --- |
| Supabase | 500MB DB, 1GB storage, 50k auth users | PostgreSQL, file storage, auth | $25/mo Pro |
| Upstash Redis | 10,000 commands/day | Session cache, rate limiting | $0.2 per 100k commands |
| Render | 750 hrs/mo, 512MB RAM, spins down after 15min | Spring Boot backend hosting | $7/mo Starter |
| Vercel | Unlimited deploys, 100GB bandwidth/mo | React frontend hosting | $20/mo Pro |
| Anthropic API | Free $5 credits on signup | All AI responses | Pay-per-token |
| GitHub Actions | 2,000 min/mo free for private repos | CI/CD pipelines | $4/mo for more minutes |
| Judge0 | 100 submissions/day free | Code execution (Phase 2) | $3/mo for more |
| Cohere | 1,000 API calls/mo free | Text embeddings (Phase 3) | $0.10 per 1M tokens |

LearOne — From broken education to personalized, persistent, intelligent learning. Build it.